GROCERY MOBILE APP PROJECT

| Project: | Grocery mobile app |
| --- | --- |
| Authors | Doğukan Güler Abdurrahman Bulut Mete Gonca Abdullah Muhemmet Yiğit Muhammed Alperen Karacete |
| Date | 18/01/2022 |

Contents

- Introduction

  - Purpose of the document

  - Project summary

- What Is the Grocery App?

- UML diagrams to define system model

  - Context Model

  - Use-case diagrams and their detailed tables

  - Sequence diagrams

  - Class Diagrams

  - State Diagrams

- Simple System Architecture Document

- Test Reports

- Project Accessibility

- INTRODUCTION

  - Purpose of the document

This document describes user stories and its related scenarios, project backlog document with task priorities and their rationales, use case diagrams for the defined scenarios, graphical interface  and test cases.

  - Project Summary

| Project Name: | Grocery App |
| --- | --- |
| Project Owner: | Doğukan Güler |
| Product Manager: | Abdurrahman Bulut |
| Developers: | Mete Gonca Abdullah Muhemmet Yiğit Muhammed Alperen Karacete |

- WHAT IS THE GROCERY APP?

This project is a mobile application that provides grocery shopping.

The main goal is to provide costumers to see and buy products before they come to       the market and to send notification when the products are ready.

- UML diagrams to define system model

  - Context Model

  - Use case diagrams and their detailed tables

    - Use case diagram

    - Detailed tables

| System | Grocery Shopping System |
| --- | --- |
| Use case | View Products |
| Actors | Customer |
| Data | The data of the examined product. |
| Stimulus | The costumer opens products page, clicks the product. |
| Response | The product information will be shown. |
| Comments | The customer can get information about each product in stock. |

| System | Grocery Shopping System |
| --- | --- |
| Use case | Order Products |
| Actors | Customer |
| Data | Processing is done with the data of the products to be ordered. |
| Stimulus | Customer enters to the system, go to product page, adds product, then check out the cart. |
| Response | New order information data is sent to the system. |
| Comments | The customer can add products to the cart and place the order. |

| System | Grocery Shopping System |
| --- | --- |
| Use case | View Past Orders |
| Actors | Customer, Grocery Shopping System |
| Data | Order Code, Order Date, Product names; counts and prices, Total Price |
| Stimulus | Customer saw previous orders. |
| Response | Order data is sent to customer. |
| Comments | Past orders are updating after taking new order from grocery. |

| System | Grocery Shopping System |
| --- | --- |
| Use Case | View Promotions |
| Actors | Customer, Cashier, Grocery Shopping System |
| Data | Product names and prices, Sale Amount |
| Stimulus | Customers saw promotions from application. |
| Response | Cashier determines new prices according to promotion. |
| Comments | Promotions having been updated every friday. |

| System | Grocery Shopping System |
| --- | --- |
| Use case | Add to Favorites |
| Actors | Customer, Grocery Shopping System |
| Data | Customer’ favorite products list |
| Stimulus | Customer press the favorite button of product |
| Response | Grocery Shopping System adds product to customer’ list |
| Comments | Favorite products page are updating after product is added |

| System | Grocery Shopping System |
| --- | --- |
| Use case | Search Product |
| Actors | Customer, Grocery Shopping System |
| Data | Filtered product list |
| Stimulus | Customer enters input to search bar. |
| Response | Grocery Shopping System filters products and displays them. |
| Comments | Product list is filtered according to input keyword that is contained by products in their information. |

| System | Grocery Shopping System |
| --- | --- |
| Use case | Edit profile informations |
| Actors | Customer |
| Data | The customer sends new profile informations data to the firebase database system. |
| Stimulus | The costumer opens edit profile page, enters new informations and save to the system. |
| Response | New profile informations data is sent to the system. |
| Comments | The costumer can change name, profile photo and phone number. |

| System | Grocery Shopping System |
| --- | --- |
| Use case | View orders |
| Actors | Cashier, Customer |
| Data | Orders data is sent to cashier’s and customer’s application system. |
| Stimulus | Cashiers and customers enter to the system, go to the order page and can see their orders. |
| Response | Order informations are shown on the screen. |
| Comments | The cashier just wants to see orders and approves when it is ready. The customer can only see. |

| System | Grocery Shopping System |
| --- | --- |
| Use case | Update and Edit Products&Categories |
| Actors | Admin, Grocery Shopping System |
| Data | Category and product count, product price. |
| Stimulus | Admin adjust products and categories and product's prices. |
| Response | Changings added to the application. |
| Comments | If any product is out of stock, Admin provides that product. |

| System | Grocery Shopping System |
| --- | --- |
| Use case | Update Promotions |
| Actors | Admin, Grocery Shopping System |
| Data | Promotions name and photos |
| Stimulus | Admin updates promotions from admin panel. |
| Response | Promotions shown to the users of application. |
| Comments | Promotions having been updated every friday. |

| System | Grocery Shopping System |
| --- | --- |
| Use case | Add money point to wallet |
| Actors | Cashier |
| Data | Money point |
| Stimulus | Cashier opens add Money point page, adds Money point. |
| Response | Customers Money point increases |
| Comments | 1 Money point is equal to 1 TL. |

| System | Grocery Shopping System |
| --- | --- |
| Use case | View money point on wallet |
| Actors | Admin, Cashier, Customer |
| Data | Money point |
| Stimulus | Admin views user’s money point on admin panel. Cashier views user’s point on cashier page of mobile app. Users can view their money point in wallet page of mobile app. |
| Response | Money point info is shown to customers, cashier and admin. |
| Comments | Money points edit option is not added for admin control. It can be added if considered useful. |

| System | Grocery Shopping System |
| --- | --- |
| Use case | View order status |
| Actors | Cashier, Customer |
| Data | Order status info |
| Stimulus | Customer views own order status on app home screen. Cashier views user’s order status on cashier page of mobile app. |
| Response | Status info is shown to customer and cashier. |
| Comments | Status info may be send by email in the future. |

| System | Grocery Shopping System |
| --- | --- |
| Use case | Edit order status |
| Actors | Cashier |
| Data | Order status info |
| Stimulus | Cashier can view customer’s order status on cashier page and edit in there. |
| Response | Order status info is changed by cashier and shown to customer. |
| Comments | Order status functionality may be automatic. |

  - Sequence diagrams

1-) Login

User includes Admin, Cashier, Customer

2-) Register

User includes Cashier, Customer

3-) Add User

User includes Admin

4-) Edit User

User includes Admin

5-) Remove User

User includes Admin

6-) Add Product

User includes Admin

7-) Edit Product

User includes Admin

8-) Remove Product

User includes Admin

9-) Order Status

10-) Wallet

11-) Browse Products

User includes Customer

12-) Search Product

User includes Cashier, Customer

13-) Profile

User includes Customer

14-) Promotion

User includes Customer

15-) Orders

User includes Customer

  - Class diagrams

  - State diagrams

- Test Cases

- Test Cases

| Test Scenar io ID | Test Scenario Description |  | Test Case ID |  | Test Case Description |  | Test Steps |  | Precond itions |  | Test Data |  | Post Conditions | Expected Result | Actual Result |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TS_GA _001 | Shows splash screen when the app is first opened |  | TC_GA_ Splash_ 001 |  | Click different progress buttons |  | 1.Click next button 5 times. 2.Click "done" or "Let's go" button. |  | Valid app |  | Data is not required. |  | User should able to see the login page | Successfu l Navigate | Successf ul Navigat e |  |
| TS_GA _001 | Shows splash screen when the app is first opened |  | TC_GA_ Splash_ 002 |  | Click different progress buttons |  | 1.Click "skip" button. 2..Click "done" or "Let's go" button. |  | Valid app |  | Data is not required. |  | User should able to see the login page | Successfu l Navigate | Successf ul Navigat e |  |
| TS_GA _001 | Shows splash screen when the app is first opened |  | TC_GA_ Splash_ 003 |  | Click different progress buttons |  | 1.Click Let's go button. |  | Valid app |  | Data is not required. |  | User should able to see the login page | Successfu l Navigate | Successf ul Navigat e |  |
| TS_GA _002 | Verify the login functionality of Grocery App Login Page |  | TC_GA_ Login_0 01 |  | Enter a valid username & valid password |  | 1.Enter valid username 2.Enter valid password 3.Click on login button |  | Valid app Test Data |  | usernam e: grocery@ gmail.co mpassword : password 123 |  | User should able to see the home page | Successfu l Login | Successf ul Login |  |
| TS_GA _002 | Verify the login functionality of Grocery App Login Page |  | TC_GA_ Login_0 02 |  | Enter a valid username & invalid password |  | 1.Enter valid username 2.Enter invalid password 3.Click on login button |  | Valid app Test Data |  | usernam e: grocery@ gmail.co m password : xxxxx |  | Error message "Invalid username or password " | A popup message box to show an error "invalid usernam e/passwo rd |  |  |
| TS_GA _002 |  | Verify the login functionality of Grocery App Login Page |  | TC_GA_ Login_0 03 |  | Enter an invalid username & valid password |  | 1.Enter invalid username 2.Enter valid password 3.Click on login button |  | Valid app Test Data |  | usernam e: xxxx@gm ail.com password : password 123 | Error message "Invalid username or password " | A popup message box to show an error "invalid usernam e/passwo rd |  |  |  |
| TS_GA _002 |  | Verify the login functionality of Grocery App Login Page |  | TC_GA_ Login_0 04 |  | Enter a invalid username & invalid password |  | 1.Enter invalid username 2.Enter invalid password 3.Click on login button |  | Valid app Test Data |  | usernam e: xxxx@gm ail.com password : xxxxxx | Error message "Invalid username or password " | A popup message box to show an error "invalid usernam e/passwo rd |  |  |  |
| TS_GA _003 |  | Verify the login with Google of Grocery App Login Page |  | TC_GA_ Google _Login_ 001 |  | Enter a valid google mail & valid password |  | 1.Enter valid google email 2.Enter valid password 3.Click on login button |  | Valid app Test Data |  | usernam e: google@ gmail.co m password : password 123 | User should able to see the home page | Successfu l Login |  | Successf ul Login |  |
| TS_GA _003 |  | Verify the login with Google of Grocery App Login Page |  | TC_GA_ Google _Login_ 002 |  | Enter a valid google mail or invalid password |  | 1.Enter valid google mail 2.Enter invalid password 3.Click on login button |  | Valid app Test Data |  | usernam e: google@ gmail.co m password : xxxxx | Error message "Invalid username or password " | A popup message box to show an error "invalid usernam e/passwo rd |  |  |  |
| TS_GA _003 |  | Verify the login with Google of Grocery App Login Page |  | TC_GA_ Google _Login_ 003 |  | Enter an invalid google mail or valid password |  | 1.Enter invalid google mail 2.Enter valid password 3.Click on login button |  | Valid app Test Data |  | usernam e: xxxxx@xx xxx.com password : password 123 | Error message "Invalid username or password " | A popup message box to show an error "invalid usernam e/passwo rd |  |  |  |
| TS_GA _003 |  | Verify the login with Google of Grocery App Login Page |  | TC_GA_ Google _Login_ 004 |  | Enter a invalid google mail or invalid password |  | 1.1.Enter valid google mail 2.Enter invalid password 3.Click on login button |  | Valid app Test Data |  | usernam e: xxxxx@xx xxx.com password : xxxxxx | Error message "Invalid username or password " | A popup message box to show an error "invalid usernam e/passwo rd |  |  |  |
| TS_GA _004 |  | Check forget password functionality of Grocery App |  | TC_GA_ ForgetP ass_001 |  | Enter a valid email |  | 1.Enter valid e-mail on system. 2.Click Submit button. |  | Valid app Test Data |  | e-mail: grocery@ gmail.co m | Alert message "If mail address is correct, it will be on way" | Complete d Alert is shown |  | Comple ted Alert is shown |  |
| TS_GA _004 |  | Check forget password functionality of Grocery App |  | TC_GA_ ForgetP ass_002 |  | Enter an invalid email |  | 1.Enter invalid email on system. 2.Click Submit button. |  | Valid app Test Data |  | e-mail: xxxx@gm ail.com | Alert message "If mail address is correct, it will be on way" | Complete d Alert is shown |  | Comple ted Alert is shown |  |
| TS_GA _005 |  | Verify the Sign Up functionality of Grocery App SignUp Page |  | TC_GA_ SignUp_ 001 |  | Enter a valid username, vaild mail and valid password. |  | 1.Enter valid username. 2.Enter valid mail. 3.Enter valid password. |  | Valid app Test Data |  | usernam e: grocery email: grocery@ gmail.co m password : password 123 | User should able to see the home page | Successfu l Login |  | Successf ul Login |  |
| TS_GA _005 |  | Verify the Sign Up functionality of Grocery App SignUp Page |  | TC_GA_ SignUp_ 002 |  | Enter a valid username, invaild mail or invalid password. |  | 1.Enter valid username. 2.Enter valid or invalid mail. 3.Enter valid or invalid password. |  | Valid app Test Data |  | usernam e: grocery email: xxxx@gm ail.com password : pxx123 | Error message "Invalid username or password " | A popup message box to show an error "invalid usernam e/passwo rd |  |  |  |

| TS_GA _005 | Verify the Sign Up functionality of Grocery App SignUp Page | TC_GA_ SignUp_ 003 | Enter valid password, invalid username or invalid mail. | 1.Enter valid or invalid username. 2.Enter valid or invalid mail. 3.Enter valid password. | Valid app Test Data | usernam e: xxxx email: xxxx@gm ail.com password : password 123 | Error message "Invalid username or password " | A popup message box to show an error "invalid usernam e/passwo rd |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TS_GA _005 | Verify the Sign Up functionality of Grocery App SignUp Page | TC_GA_ SignUp_ 004 | Enter a valid mail, invalid username or password. | 1.Enter valid or invalid username. 2.Enter valid mail. 3.Enter valid or invalid password. | Valid app Test Data | usernam e: xxxx email: grocery@ gmail.co m password : xxxxx123 | Error message "Invalid username or password " | A popup message box to show an error "invalid usernam e/passwo rd |  |
| TS_GA _006 | Check buttom navigation bar(MENU) of Grocery App | TC_GA_ Menu_ 001 | Click different buttons | 1.Click Home button. | Login | Data is not required. | User should able to see the Home page | Successfu l Navigate | Successf ul Navigat e |
| TS_GA _006 | Check buttom navigation bar(MENU) of Grocery App | TC_GA_ Menu_ 002 | Click different buttons | 1.Click Search button. | Login | Data is not required. | User should able to see the Search page | Successfu l Navigate | Successf ul Navigat e |
| TS_GA _006 | Check buttom navigation bar(MENU) of Grocery App | TC_GA_ Menu_ 003 | Click different buttons | 1.Click Cart button. | Login | Data is not required. | User should able to see the Cart page | Successfu l Navigate | Successf ul Navigat e |
| TS_GA _006 | Check buttom navigation bar(MENU) of Grocery App | TC_GA_ Menu_ 004 | Click different buttons | 1.Click Campaings button. | Login | Data is not required. | User should able to see the Deals page | Successfu l Navigate | Successf ul Navigat e |
| TS_GA _006 | Check buttom navigation bar(MENU) of Grocery App | TC_GA_ Menu_ 005 | Click different buttons | 1.Click Account button. | Login | Data is not required. | User should able to see the Account page | Successfu l Navigate | Successf ul Navigat e |
| TS_GA _007 | Check account page buttons of Grocery App | TC_GA_ Account _001 | Click different buttons | 1.Click Profile button. | Login Account Page | Data is not required. | User should able to see the Profile page | Successfu l Navigate | Successf ul Navigat e |
| TS_GA _007 | Check account page buttons of Grocery App | TC_GA_ Account _002 | Click different buttons | 1.Click Previous Orders button. | Login Account Page | Data is not required. | User should able to see the Previous order page | Successfu l Navigate | Successf ul Navigat e |
| TS_GA _007 | Shows account page buttons of Grocery App | TC_GA_ Account _003 | Click different buttons | 1.Click Favorites button | Login Account Page | Data is not required. | User should able to see the Favorites page | Successfu l Navigate | Successf ul Navigat e |
| TS_GA _007 | Shows account page buttons of Grocery App | TC_GA_ Account _004 | Click different buttons | 1.Click Cards button | Login Account Page | Data is not required. | User should able to see the Cards page | Successfu l Navigate | Successf ul Navigat e |
| TS_GA _007 | Shows account page buttons of Grocery App | TC_GA_ Account _005 | Click different buttons | 1.Click Contact button | Login Account Page | Data is not required. | User should able to see the Contact page | Successfu l Navigate | Successf ul Navigat e |
| TS_GA _007 | Shows account page buttons of Grocery App | TC_GA_ Account _006 | Click different buttons | 1.Click Sing Out button | Login Account Page | Data is not required. | User should able to see the login page | Successfu l Navigate | Successf ul Navigat e |
| TS_GA _007 | Shows account page buttons of Grocery App | TC_GA_ Account _007 | Click different buttons | 1.Click Close App button | Login Account Page | Data is not required. | Applicatio n should close | Applicati on closes. | Applicat ion closes. |
| TS_GA _008 | Shows Contact page and informations of Grocery App | TC_GA_ Contact _001 | See necessary informatio n | Control of each information block | Login Account Page | Data is not required. | User should able to see the Contact page | Successfu l Navigate | Successf ul Navigat e Successf ul Navigat e Successf ul Navigat e |
| TS_GA _009 | Check functionality of edit profile of Profile Page | TC_GA_ Profile_ 001 | Enter Name and Surname | 1.Enter Name and Surname. 2.Click Submit button. | Login Profile Page | Name: xxxx Surname: xxxxx | Informati on will change and user should see Profile page | Informati on Updated Successfu l Navigate |  |
| TS_GA _009 | Check functionality of edit profile of Profile Page | TC_GA_ Profile_ 002 | Enter valid username | 1.Enter a valid username 2.Click Submit button. | Login Profile Page | usernam e: grocery | Usernam e will change and user should see Profile page | Usernam e Updated Successfu l Navigate |  |
| TS_GA _009 | Check functionality of edit profile of Profile Page | TC_GA_ Profile_ 003 | Enter invalid username | 1.Enter an invalid username 2.Click Submit button. | Login Profile Page | usernam e: xxxxxx | Error message "Invalid username " | A popup message box to show an error "invalid usernam e" |  |
| TS_GA _009 | Check functionality of edit profile of Profile Page | TC_GA_ Profile_ 004 | Enter valid e-mail | 1.Enter a valid e mail. 2.Click Submit button. | Login Profile Page | email:gro cery@gm ail.com | Email will change and user should see Profile page | Email Updated Successfu l Navigate | Successf ul Navigat e |
| TS_GA _09 | Check functionality of edit profile of Profile Page | TC_GA_ Profile_ 005 | Enter invalid email | 1.Enter an invalid e mail. 2.Click Submit button. | Login Profile Page | email:xxx x@gmail. com | Error message "Invalid email " | A popup message box to show an error "invalid mail" |  |

| TS_GA _10 | Check functionality of change password of Profile Page | TC_GA_ Passwo rd_001 | Enter current password, valid new password, same confirm password, | 1.Enter current password. 2.Enter valid new password. 3.Enter same password. | Login Profile Page | current: password 123 new:new pass123 confirm:n ewpass1 23 | Password will change and user should see Profile page | Password Updated Successfu l Navigate | Successf ul Navigat e |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TS_GA _10 | Check functionality of change password of Profile Page | TC_GA_ Passwo rd_001 | Enter invalid current password, valid new password, same confirm password, | 1.Enter invalid current password. 2.Enter valid or invalid new password. 3.Enter same or different password. | Login Profile Page | current: xxxxx123 new:new pass123 / xxxx confirm:n ewpass1 23 / xxx | Error message "Invalid current password " | A popup message box to show an error "Invalid current password " |  |
| TS_GA _10 | Check functionality of change password of Profile Page | TC_GA_ Passwo rd_001 | Enter current password, invalid new password, same confirm password | 1.Enter current password. 2.Enter invalid new password. 3.Enter same or different password. | Login Profile Page | current: password 123 new: xxxxx12 confirm:x xxxxx12/ xxx34 | Error message "Invalid new password " | A popup message box to show an error "Invalid new password " |  |
| TS_GA_11 | Search products in search page | TC_GA_Search_001 | Enter valid product name | 1. Click input field 2.Enter valid product name 3.click back button | Login Product List Search page | Search: pepsi | Pepsi product card | Pepsi product card with price |  |
| TS_GA_11 | Search products in search page | TC_GA_Search_001 | Enter invalid product name | 1. Click input field 2.Enter invalid product name 3.click back button | Login Product List Search page | Search: laptop | Nothing appears | A warning message to show there is no such a thing |  |
| TS_GA_12 | Check functionality of edit phone number | TC_GA_Edit_Phone _Num_001 | Enter valid phone number | 1. Click input field 2.Enter valid phone number | Login Profile Page | phone number: +90 xxx xxx xx xx | User should change phone number | Phone number Updated Successful Navigate | Successful Navigate |
| TS_GA_12 | Check functionality of edit phone number | TC_GA_Edit_Phone _Num_001 | Enter valid phone number | 1. Click input field 2.Enter invalid phone number | Login Profile Page | phone number: xxxxxxxx | Error message "Invalid phone number " | A popup message box to show an error "Invalid phone number " |  |
| TS_GA_13 | Check functionality of Cart Page | TC_GA_ Cart_001 | Click different progress buttons | 1.Click increase button. | Login Account Page | current: 4 apple 4 price new:5 apple 5 price | Product will change and user should see Cart page | Product Updated |  |
| TS_GA_13 | Check functionality of Cart Page | TC_GA_ Cart_002 | Click different progress buttons | 1.Click decrease button. | Login Account Page | current: 4 apple 4 price new:3 apple 3 price | Product will change and user should see Cart page | Product Updated |  |
| TS_GA_14 | Check functionality of edit profile of Profile Page | TC_GA_Profile_006 | Select Valid image | 1.Select a valid image 2.Click Submit button | Login Profile Page | Image: selected | Image will change and user should see Profile Page | Image updated Successful Navigate | Successful Navigate |
| TS_GA_14 | Check functionality of edit profile of Profile Page | TC_GA_Profile_007 | Select Invalid image | 1.Select an invalid image 2.Click Submit button | Login Profile Page | Image: not selected | Error Message “Invalid image” | A popup message box to show an error "invalid image" |  |

| TS_GA_15 | Shows credit cards page buttons of Grocery App | TC_GA_CreditCard_001 | Click different buttons | 1.Click Add button | Login Credit Cards Page | Data is not required. | User should able to see the Add Credit Card page | Successful Navigate | Successful Navigate |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TS_GA_16 | Check functionality of adding credit card of Credit Card Page | TC_GA_AddCreditCard_001 | Enter credit card no, expire date, cvv, holder name | 1.Enter valid credit card no 2.Enter valid expire date 3.Enter valid cvv 4. Enter valid holder name | Login Credit Cards Page | credit card no: XXXX XXXX XXXX XXXX expire date: 0X/2X cvv:XXX holder name: Abxxx xxxx | Credit Card will add and user should see Credit Cards page | Credit Card added Successful Navigate |  |
| TS_GA_16 | Check functionality of adding credit card of Credit Card Page | TC_GA_AddCreditCard_002 | Enter credit card no, expire date, cvv, holder name | 1.Enter valid credit card no 2.Enter valid expire date 3.Enter valid cvv 4. Enter invalid holder name | Login Credit Cards Page | credit card no: XXXX XXXX XXXX XXXX expire date: 0X/2X cvv:XXX holder name: 5Abxxx xxxx | Error message "Invalid holder name " | A popup message box to show an error "Invalid holder name " |  |
| TS_GA_16 | Check functionality of adding credit card of Credit Card Page | TC_GA_AddCreditCard_003 | Enter credit card no, expire date, cvv, holder name | 1.Enter valid credit card no 2.Enter valid expire date 3.Enter invalid cvv 4. Enter valid holder name | Login Credit Cards Page | credit card no: XXXX XXXX XXXX XXXX expire date: 0X/2X cvv:XXX holder name: Abxxx xxxx | Error message "Invalid cvv" | A popup message box to show an error "Invalid cvv " |  |
| TS_GA_16 | Check functionality of adding credit card of Credit Card Page | TC_GA_AddCreditCard_004 | Enter credit card no, expire date, cvv, holder name | 1.Enter valid credit card no 2.Enter invalid expire date 3.Enter valid cvv 4. Enter valid holder name | Login Credit Cards Page | credit card no: XXXX XXXX XXXX XXXX expire date: 0X/1X cvv:XXX holder name: Abxxx xxxx | Error message "Invalid expire date" | A popup message box to show an error "Invalid expire date " |  |
| TS_GA_16 | Check functionality of adding credit card of Credit Card Page | TC_GA_AddCreditCard_005 | Enter credit card no, expire date, cvv, holder name | 1.Enter invalid credit card no 2.Enter valid expire date 3.Enter valid cvv 4. Enter valid holder name | Login Credit Cards Page | credit card no: XXXX XXXX XXXX XXXX expire date: 0X/2X cvv:XXX holder name: Abxxx xxxx | Error message "Invalid credit card no" | A popup message box to show an error "Invalid credit card no " |  |
| TS_GA_17 | Check buttom navigation bar(CAHSIERMENU) of Grocery App | TC_GA_CashierMenu_001 | Click different buttons | 1.Click Today's Order button. | Login Cashier Page | Data is not required. | User should able to see the Today's Order page | Successful Navigate | Successful Navigate |
| TS_GA_17 | Check buttom navigation bar(CAHSIERMENU) of Grocery App | TC_GA_CashierMenu_002 | Click different buttons | 1.Click search button. | Login Cashier Page | Data is not required. | User should able to see the Search page | Successful Navigate | Successful Navigate |
| TS_GA_18 | Check buttom navigation bar(CAHSIERMENU) of Grocery App | TC_GA_Today's Order_001 | Click different buttons | 1.Click given order button. | Login Cashier Page | Data is not required. | Extended tab for detailed order | Order Details is shown |  |
| TS_GA_18 | Check buttom navigation bar(CAHSIERMENU) of Grocery App | TC_GA_Today's Order_002 | Click different buttons | 1.Click info button. | Login Cashier Page | Data is not required. | User should able to see the total products page | Successful Navigate |  |
| TS_GA_19 | Check buttom navigation bar(CAHSIERMENU) of Grocery App | TC_GA_SearchOrder_001 | Click different buttons | 1.Click search button. | Login Cashier Page | item: xxxx | User should be able to see searched order | Searched order is shown |  |
| TS_GA_20 | Check functionality of search page | TC_GA_SearchProduct_001 | Enter valid keyword | 1.Enter a valid keyword | Login Search Page | Keyword: entered | Product list will change, and user should see on Search Page | Products with keyword are found Search is successful | Search is successful |
| TS_GA_20 | Check functionality of search page | TC_GA_SearchProduct_001 | Enter invalid keyword | 1.Enter an invalid keyword | Login Search Page | Keyword: entered | Product list will be empty, and user should see on Search Page | Products with keyword are found Search is successful | Search is not successful |
| TS_GA_20 | Check functionality of search page | TC_GA_SearchProduct_001 | Do not enter keyword | 1. Do not enter keyword | Login Search Page | Keyword: did not enter | Product list will not change, and user should see on Search Page | All products will be listed Search is not successful | Search is not successful |
| TS_GA_21 | Check functionality of product card and cart screen | TC_GA_OrderProduct_001 | Press increase button on product | 1. Press increase button on product 2.Press Cart Page Button | Login Category Page/Search Page Cart Page | Increase Button Pressed | Product count in cart is increased, and user should see on Cart Page | Cart is updated Adding product to cart is successful. | Adding product to cart is successful |
| TS_GA_21 | Check functionality of product card and cart screen | TC_GA_OrderProduct_001 | Press increase button on product | 1. Press increase button on product 2.Press Cart Page Button | Login Category Page/Search Page Cart Page | Increase Button Pressed | Product count in cart is not increased, and user should see on Cart Page | Cart is not updated Adding product to cart is not successful | Adding product to cart is not successful |
| TS_GA_22 | Check functionality of product card and cart screen | TC_GA_OrderProduct_002 | Press decrease button on product | 1. Press decrease button on product 2.Press Cart Page Button | Login Category Page/Search Page Cart Page | Decrease Button Pressed | Product count in cart is decreased, and user should see on Cart Page | Cart is updated Removing product from cart is successful | Removing product from cart is successful |
| TS_GA_22 | Check functionality of product card and cart screen | TC_GA_OrderProduct_002 | Press decrease button on product | 1. Press decrease button on product 2.Press Cart Page Button | Login Category Page/Search Page Cart Page | Decrease Button Pressed | Product count in cart is not decreased, and user should see on Cart Page | Cart is not updated Removing product from cart is not successful | Removing product from cart is not successful |
| TS_GA _23 | Verify the login functionality of Admin panel Login Page | TC_GA_ Login_0 01 | Enter a valid username & valid password | 1.Enter valid username 2.Enter valid password 3.Click on login button | Valid app Test Data | username: grocery@gmail.com password: password123 | Admin should able to see the Dashboard page | Successful Login | Successful Login |
| TS_GA _23 | Verify the login functionality of Admin panel Login Page | TC_GA_ Login_0 02 | Enter a valid username & invalid password | 1.Enter valid username 2.Enter invalid password 3.Click on login button | Valid app Test Data | username: grocery@ gmail.co m password : xxxxx | Error message "Invalid username or password” | A popup message box to show an error "invalid usernam e/passwo rd |  |
| TS_GA _23 | Verify the login functionality of Admin panel Login Page | TC_GA_ Login_0 03 | Enter an invalid username & valid password | 1.Enter invalid username 2.Enter valid password 3.Click on login button | Valid app Test Data | username: xxxx@gm ail.com password : password 123 | Error message "Invalid username or password " | A popup message box to show an error "invalid usernam e/password |  |
| TS_GA _23 | Verify the login functionality of Admin panel Login Page | TC_GA_ Login_0 04 | Enter a invalid username & invalid password | 1.Enter invalid username 2.Enter invalid password 3.Click on login button | Valid app Test Data | username: xxxx@gm ail.com password : xxxxxx | Error message "Invalid username or password " | A popup message box to show an error "invalid usernam e/passwo rd |  |
| TS_GA _24 | Check forget password functionality of Grocery App | TC_GA_ ForgetP ass_001 | Enter a valid email | 1.Enter valid e-mail on system. 2.Click Submit button. | Valid app Test Data | e-mail: grocery@ gmail.co m | Redirect to login page | Completed redirection | Completed redirection |
| TS_GA _24 | Check forget password functionality of Grocery App | TC_GA_ ForgetP ass_002 | Enter an invalid email | 1.Enter invalid email on system. 2.Click Submit button. | Valid app Test Data | e-mail: xxxx@gm ail.com | Alert message "Who are you?" | Completed Alert is shown | Completed Alert is shown |
| TS_GA _25 | Check add new customer functionality | TC_GA_Add_Customer_001 | Enter name, email, phone, password, person type and money. | 1.Enter empty name, valid mail and valid password on system. 2.Click Submit button. | Valid app Test Data | Name = “” Email=”admin1234@gmail.com” Password = “as123142” | Alert message "Please input name" | Completed Alert is shown | Completed Alert is shown |
| TS_GA _25 | Check add new customer functionality | TC_GA_Add_Customer_002 | Enter name, email, phone, password, person type and money. | 1.Enter a name, invalid mail or password on system. 2.Click Submit button. | Valid app Test Data | Name = “veli” Email = “ldfsdf@asdasd” Password = “adasd123123” | Alert message "Invalid mail or password." | Completed Alert is shown | Completed Alert is shown |
| TS_GA _25 | Check add new customer functionality | TC_GA_Add_Customer_003 | Enter name, email, phone, password, person type and money. | 1.Enter a name and valid mail or password on system. 2.Click Submit button. | Valid app Test Data | Name = “admin” Email=”admin1234@gmail.com” Password = “as123142” | Alert message "New record created succesfully." | Completed Alert is shown | Completed Alert is shown |
| TS_GA _26 | Check edit customer functionality | TC_GA_ Edit_Customer_001 | Enter name, email, phone, password, person type and money. | 1.Enter an empty name and valid mail or password on system. 2.Click Submit button. | Valid app Test Data | Name = “admin” Email=”admin1234@gmail.com” Password = “as123142” | Alert message "Please Input name" | Completed Alert is shown | Completed Alert is shown |
| TS_GA _26 | Check edit customer functionality | TC_GA_Edit _Customer_002 | Enter name, email, phone, password, person type and money. | 1.Enter a name, invalid mail or password on system. 2.Click Submit button. | Valid app Test Data | Name = “veli” Email = “ldfsdf@asdasd” Password = “adasd123123” | Alert message "Invalid mail or password." | Completed Alert is shown | Completed Alert is shown |
| TS_GA _26 | Check edit customer functionality | TC_GA_Edit_Customer_003 | Enter name, email, phone, password, person type and money. | 1.Enter a name and valid mail or password on system. 2.Click Submit button. | Valid app Test Data | Name = “veli” Email = “ldfsdf@gmail.com” Password = “adasd123123” | Alert message "Record update succesfully" | Completed Alert is shown | Completed Alert is shown |
| TS_GA _27 | Check delete customer functionality | TC_GA_Delete_Customer_001 | Click delete button | Click delete button for any customer | Valid app Test Data | Data is not require. | Alert message "Record deleted succesfully" | Completed Alert is shown | Completed Alert is shown |
| TS_GA _28 | Check search customer input functionality | TC_GA_Search_Customer_001 | Enter valid customer name, email, phone, phone or money. | 1. Click input field 2.Enter Valid customer name, email, phone, phone or money. 3.click back button | Login Customer page | Search: mete | All rows go up which includes “mete”. | Customer Mete row | Customer Mete with email, phone number, person type, money, and image. |
| TS_GA _29 | Check edit-image customer button functionality | TC_GA_EditImage_Customer_001 | Select Valid image | 1.Select a valid image 2.Click Submit button | Login Customer page | Image: selected | Image will change and admin should see after refreshing the page. | Image updated Successful Navigate | Successful Navigate |
| TS_GA _30 | Verify the log out functionality of Admin panel Login Page | TC_GA_ Logout_0 01 | Click logout button on navbar. | Click logout button on navbar. | Valid app | Data is not require. | Admin should able to log out from system. | Successful Logout | Successful Logout |
| TS_GA _31 | Check “Take tour” button functionality on main page. | TC_GA_ Taketour_0 01 | Click Take Tour button | 1.Click Take Tour button. 2. Click new created Take tour button again. 3. Click new created Take tour button again. 4. Click new created Take tour button again. 5. Click new created Take tour button again. | Valid app | Data is not require. | Users should able to see demonstration cards step by step. | Successfully | Successfully |
| TS_GA _32 | Check Download button | TC_GA_ DownloadButton_0 01 | Click download button | 1.Click download button. 2.Select play-store or apk buttons. | Valid app | Data is not require. | Users should able to download app. | Successfully | Successfully |
| TS_GA _33 | Check Contact button for team members | TC_GA_ ContactTeamButtons_0 01 | Click Contact button | 1.Click Contact button. 2.It will redirect to mail app. | Valid app | Data is not require. | Users should able to go mail app. | Successful redirect | Successful redirect |
| TS_GA _34 | Check Send Message button | TC_GA_ SendMessage_0 01 | Click Send Message button. | 1.Fill Name, email, subject and message inputs 2.Click Send Message button. | Valid app | Name and message inputs require d. subject and email. | Users should able to redirected “Thanks page” | Successful redirect | Successful redirect |
| TS_GA _35 | Check To Top button | TC_GA_ ToTopButton_0 01 | Click To Top button. | Click to top button and go page start point. | Valid app | Data is not require. | Users should able to redirected same page. | Successful redirect | Successful redirect |
| TS_GA _36 | Check Payment Selection button | TC_GA_ PaymentSelection_001 | Click To Cash Button | Press Cash button at Payment Selection | Cash Payment is selected | Data is not require. | Users should able to pay with cash. | Successful payment and navigate. | Successful payment and navigate. |
| TS_GA _36 | Check Payment Selection button | TC_GA_ PaymentSelection_002 | Click To In App Cash Button | Press In App Cash button at Payment Selection | In App Cash Payment is selected | Sufficient user balance | Users should able to pay with in app cash. | Successful payment and navigate. | Successful payment and navigate. |
| TS_GA _36 | Check Payment Selection button | TC_GA_ PaymentSelection_002 | Click To In App Cash Button | Press In App Cash button at Payment Selection | In App Cash Payment is selected | Insufficient user balance | Error message "Insufficient user balance" | A popup message box to show an error "Insufficient user balance" |  |
| TS_GA _36 | Check Confirm Order button | TC_GA_ PaymentSelection_003 | Click To Confirm Order Button | Press Confirm Payment button at the bottom of Payment Screen | Valid app | Data is not require. | Users should able to pay with cash. | Successful payment and navigate. | Successful payment and navigate. |
| TS_GA _37 | Check order history functionality | TC_GA_ OrderHistory_001 | Click To An Order | Press An Order at Order History Screen | Wanted order is selected | Valid app | Users should able to see details of selected order. | Successful navigate. | Successful navigate. |
| TS_GA _38 | Check detailed order functionality | TC_GA_ DetailedOrder_001 | Data is not require. | Data is not require. | Data is not require. | Data is not require. | Users should able to see details of selected order. | Successful navigate. | Successful navigate. |
| TS_GA _39 | Check cashier order functionality | TC_GA_ CashierOrder_001 | Click Today's Order Button | Press Today's Order Button at the bottom of cashier Home Screen | Todays order is selected | Data is not require. | Users should able to see Today's order. | Successful navigate. | Successful navigate. |
| TS_GA _39 | Check cashier order functionality | TC_GA_ CashierOrder_002 | Click To An Order | Press An Order at Today's Order Screen | Selectedorder is selected | Data is not require. | Users should able to see details of selected order. | Successful navigate. | Successful navigate. |
| TS_GA _40 | Check cashier search field functionality | TC_GA_ CashierSearch_001 | Click To search field | Press search field at top of Cashier Search Screen | Search Field is selected | order : xxxxxx | User should be able to see searched order | Searched order is shown. | Searched order is shown. |
| TS_GA _41 | Check cashier search field functionality | TC_GA_ CashierUserSearch_001 | Click To search field | Press search field at top of Cashier Search Screen | Search Field is selected | user : xxxxxx | User should be able to see searched user's wallet balance | Successful navigate and searched user's wallet balance is shown. | Successful navigate and searched user's wallet balance is shown. |
| TS_GA _42 | Check add cash functionality | TC_GA_ CashierAddPointScreen_001 | Click To text field field | Press text field at center of Cashier Add Point Screen | Text Field is selected | amount : xx | User should be able to determine the balance will be added |  |  |
| TS_GA _42 | Check add cash functionality | TC_GA_ CashierAddPointScreen_002 | Click To confirm button | Press confirm button at bottom of Cashier Add Point Screen | Valid app | Data is not require. | User should be able to add determined balance to selected user | Successful adding balance. | Successful adding balance. |
| TS_GA _43 | Check QR button functionality | TC_GA_ CashierQRScreen_001 | Click To qr button | Press qr button at top left of Cashier HomeScreen | Valid app | Data is not require. | User should be able to see qr screen | Successful navigate. | Successful navigate. |
| TS_GA _44 | Check quit button functionality | TC_GA_ CashierHomeScreen_001 | Click To quit button | Press qr button at top right of Cashier HomeScreen | Valid app | Data is not require. | User should be able to see login screen | Successful navigate. | Successful navigate. |
| TS_GA _45 | Check show password button functionality | TC_GA_ ShowPassword_001 | Click to lock button | Press the lock button right side of text field | Text field is selected | Data is not require. | User should be able to see password |  |  |
| TS_GA _46 | Check campaigns slide functionality | TC_GA_ CampaignSlide_001 | Slide campaigns | Slide campaigns at up side of Homescreen | Slide cart is selected | Data is not require. | User should be able to see campaigns |  |  |
| TS_GA _47 | Check campaigns screen functionality | TC_GA_ CampaignScreen_001 | Click to campaign | Press the campaigns on the campaign page | Campaign button selected | Data is not require. | User should be able to see selected campaign and products | Successful navigate. | Successful navigate. |
| TS_GA _48 | Check add products to cart from campaign screen functionality | TC_GA_ CampaignScreen_002 | Click to ‘+’ increase button | Press the ‘+’ increase button at campaign page | ‘+’ selected | current: 4 apple new:5 | User should be able to add product to cart |  |  |
| TS_GA _49 | Check extract products to cart from campaign screen functionality | TC_GA_ CampaignScreen_003 | Click to ‘-’ decrease button | Press the ‘-’ decrease button at campaign page | ‘-’ selected | current: 5 apple new:4 | User should be able to decrease product from cart |  |  |
| TS_GA _50 | Check order status functionality | TC_GA_ OrderStatusScreen_001 | Click to order status symbol | Press order status symbol button at home page | Valid App | Data is not require. | User should be navigated Order Status Screen | Successful navigate. | Successful navigate. |
| TS_GA _51 | Check Wallet Screen functionality | TC_GA_ WalletScreen_001 | Click to Euro symbol | Press to Euro symbol button at home page | Valid App | Data is not require. | User should be able to see Coin amount and Coin | Successful navigate. | Successful navigate. |
| TS_GA _52 | Check_admin_productin_add_functionality | TC_GA_ Admin_product_add_001 | Click category and sub categories option sets. | 1. choose category 2.select subcategory 3.enter product name 4.enter product price 5.enter product stock 6.enter product description | Valid Admin panel system | 1.product name xxxx 2.product stock xxxxx 3.product price xxxx 4.product description. | Admin should be able to add new product with given property to system. | Successful adding | Successful adding |
| TS_GA _53 | Check_admin_productin_delete_functionality | TC_GA_ Admin_product_delete_001 | Click category and sub categories option sets. | 1. choose category 2.select subcategory 3.select product | Valid Admin panel system | Data is not required | Admin should be able to delete product with given property from system. | Successful deleting | Successful deleting |

- Project Accessibility

Mobile App Github Link

Admin Panel Github Link

Admin Panel Web Link